SalonBazar

Product Requirements Document (PRD)

Version: 1.0

Date: June 07, 2026

Product: SalonBazar — Salon Discovery, Booking & Queue Platform

Domain: https://salonbazar.shop

API: https://api.salonbazar.shop/api/v1

Prepared for: Product, Engineering, Design & Business Stakeholders

# Table of Contents

1. Document Control

2. Executive Summary

3. Product Vision & Strategy

4. Problem Statement & Opportunity

5. Goals, Objectives & Success Metrics

6. Target Market & User Personas

7. Product Scope

8. User Roles & Permissions

9. End-to-End User Journeys

10. Functional Requirements — Customer Platform

11. Functional Requirements — Salon Owner Dashboard

12. Functional Requirements — Platform Admin

13. Booking & Payment Business Rules

14. Queue & Walk-In System Requirements

15. Notifications & Communication

16. Search, Discovery & Personalization

17. Reviews, Ratings & Trust

18. Loyalty, Coupons & Monetization

19. Non-Functional Requirements

20. System Architecture Overview

21. API & Integration Requirements

22. Data Model & Entity Definitions

23. Security, Privacy & Compliance

24. Analytics & Reporting

25. Release Plan & Roadmap

26. Current Development Status

27. Assumptions, Constraints & Dependencies

28. Risks & Mitigation

29. Open Questions

30. User Stories (Detailed)

31. Acceptance Criteria

32. Error Handling & Edge Cases

33. UI/UX Design Guidelines

34. QA Test Scenarios

35. Salon Partner Onboarding Checklist

36. Glossary & Appendices

# 1. Document Control

| Field | Value |
| --- | --- |
| Document Title | SalonBazar Product Requirements Document |
| Version | 1.0 |
| Status | Draft for Review |
| Author | Product Team |
| Last Updated | 2026-06-07 |
| Confidentiality | Internal / Stakeholder Use |
| Distribution | Product, Engineering, QA, Design, Business |

## 1.1 Revision History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 0.1 | 2025-12-01 | Product Team | Initial draft outline |
| 0.5 | 2026-03-01 | Product Team | Feature inventory from prototype |
| 1.0 | 2026-06-07 | Product Team | Full PRD with requirements matrix |

## 1.2 Approvals

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Product Owner |  |  |  |
| Engineering Lead |  |  |  |
| Design Lead |  |  |  |
| Business Sponsor |  |  |  |

## 1.3 Related Documents

SalonBazar Brand & UX Guidelines (TBD)

API Specification — api.salonbazar.shop (TBD)

Database Schema Document (TBD)

QA Test Plan (TBD)

Salon Partner Onboarding Playbook (TBD)

# 2. Executive Summary

SalonBazar is a digital marketplace and operations platform that connects customers with verified salons across India, starting with Ahmedabad. The platform enables customers to discover salons, book appointments online, join walk-in queues via QR codes, and manage their beauty service history — while giving salon owners a unified dashboard to manage bookings, live queues, revenue analytics, and customer communications.

The product tagline — "Your Best Look, Perfectly Booked" — reflects the core value proposition: eliminate uncertainty, waiting, and friction from the salon experience. Customers gain transparency into availability, pricing, reviews, and real-time queue status. Salon partners gain tools to reduce no-shows, optimize staff utilization, and grow revenue through digital discovery.

## 2.1 Product at a Glance

| Attribute | Description |
| --- | --- |
| Product Name | SalonBazar |
| Product Type | B2C Marketplace + B2B SaaS Operations Platform |
| Primary Geography | Ahmedabad, Gujarat (Phase 1); expandable pan-India |
| Target Salons | 250+ verified salons (launch target) |
| Customer Promise | Discover, book, skip the queue, look amazing |
| Partner Promise | Grow bookings, manage queue, track revenue in real time |
| Revenue Model | Platform fee per booking, salon subscription tiers, featured listings |
| Platforms | Responsive Web (Phase 1); Mobile Apps (Phase 2) |

## 2.2 Key Differentiators

Hybrid booking model: scheduled appointments AND walk-in queue via QR scan

Live queue tracking with customer notifications when their turn approaches

Verified salon listings with real photos, ratings, and transparent pricing

Integrated payments (Razorpay) with pay-online or pay-at-counter options

Salon owner dashboard with real-time KPIs, queue management, and analytics

Platform admin console for salon onboarding, moderation, and platform health

# 3. Product Vision & Strategy

## 3.1 Vision Statement

To become India's most trusted salon booking and queue management platform — where every customer walks in confident and every salon owner runs a smarter, more profitable business.

## 3.2 Mission

Make salon services discoverable, bookable, and wait-free for urban consumers

Digitize salon operations for SMB salon owners with minimal training overhead

Build trust through verified listings, transparent pricing, and authentic reviews

Create a scalable platform architecture supporting multi-city expansion

## 3.3 Strategic Pillars

| Pillar | Description | Key Initiatives |
| --- | --- | --- |
| Discovery | Help users find the right salon fast | Search, filters, categories, featured listings, map view |
| Booking | Frictionless appointment scheduling | Multi-step booking, slot management, staff preference |
| Queue | Eliminate physical waiting | QR walk-in, live queue, push/SMS notifications |
| Operations | Empower salon owners | Dashboard, walk-in entry, analytics, earnings tracking |
| Trust | Build platform credibility | Verified badges, reviews, ratings, cancellation policies |
| Monetization | Sustainable unit economics | Platform fees, subscriptions, featured placement |

# 4. Problem Statement & Opportunity

## 4.1 Customer Pain Points

Unpredictable wait times at popular salons with no visibility into queue length

Difficulty comparing salons by price, quality, availability, and location

Phone-based booking is inconvenient; appointments are often lost or double-booked

No centralized history of past services, preferred stylists, or loyalty benefits

Limited payment options and unclear pricing before visiting the salon

## 4.2 Salon Owner Pain Points

Manual appointment books and WhatsApp messages create scheduling chaos

Walk-in customers and pre-booked customers compete for the same staff capacity

No-shows and last-minute cancellations reduce revenue with no recovery mechanism

Limited digital presence beyond Instagram; discovery depends on word-of-mouth

No analytics on peak hours, popular services, or staff performance

## 4.3 Market Opportunity

India's beauty and wellness services market is large and fragmented. Ahmedabad alone has hundreds of independent salons with minimal digital tooling. SalonBazar targets the gap between generic marketplace listings and expensive enterprise salon software by offering a consumer-friendly marketplace paired with a lightweight, mobile-ready operations dashboard.

# 5. Goals, Objectives & Success Metrics

## 5.1 Business Goals (Year 1)

| Goal | Target | Measurement |
| --- | --- | --- |
| Salon network | 250+ verified salons in Ahmedabad | Active salon count on platform |
| Customer acquisition | 50,000+ registered users | User registration count |
| Booking volume | 10,000+ completed bookings/month | Confirmed booking transactions |
| Average rating | 4.5+ platform-wide | Weighted average of salon ratings |
| Salon retention | 80%+ monthly active salon partners | Salons with ≥1 booking/month |
| Revenue | Platform fee + subscription ARR | Monthly recurring revenue |

## 5.2 Product KPIs

| KPI | Definition | Target |
| --- | --- | --- |
| Booking conversion rate | Bookings / salon detail page views | ≥ 8% |
| Search-to-book time | Median time from search to confirmed booking | < 3 minutes |
| No-show rate | Missed appointments / total bookings | < 10% |
| Queue join rate | QR walk-ins / total salon visits (tracked) | ≥ 30% |
| Customer repeat rate | Users with 2+ bookings in 90 days | ≥ 25% |
| Payment success rate | Successful Razorpay transactions / attempts | ≥ 95% |
| NPS | Net Promoter Score (quarterly survey) | ≥ 45 |

# 6. Target Market & User Personas

## Priya — Urban Professional (Customer)

28, software engineer, Ahmedabad

Books hair/spa services 2–3 times per month

Values convenience, ratings, and minimal wait time

Prefers online payment and appointment reminders

Uses mobile browser primarily; expects fast, modern UX

## Rahul — Grooming Enthusiast (Customer)

32, business owner

Regular men's grooming customer

Often walks in without appointment; frustrated by queues

Would use QR queue if available at salon

Price-sensitive but loyal to good stylists

## Meera — Salon Owner (Partner)

42, owns premium unisex salon

Manages 5–8 staff members

Currently uses WhatsApp + paper diary for bookings

Wants more customers without hiring receptionist

Needs revenue and peak-hour visibility

## Arjun — Platform Admin (Internal)

Operations team member

Onboards and verifies new salon listings

Moderates reviews and handles disputes

Monitors platform health and analytics

# 7. Product Scope

## 7.1 In Scope (Phase 1 — MVP)

Public marketing homepage with search and category discovery

Salon listing page with filters, sort, grid/list/map views

Salon detail page with gallery, services, staff, reviews, location, inline booking

Multi-step online booking flow (service → date/time → payment → confirmation)

User authentication (email/password, OTP, Google OAuth)

Customer profile with booking history, wishlist, settings

Online payments via Razorpay and pay-at-counter option

Coupon/discount application at checkout

Salon owner dashboard (overview, queue, appointments, walk-in, analytics)

Platform admin panel (salons, users, analytics, settings)

Toast-based in-app notifications for validation and feedback

QR-based walk-in queue (customer join + salon manage)

## 7.2 Out of Scope (Phase 1)

Native iOS/Android mobile applications

In-salon POS and inventory management

Multi-branch franchise management

AI-based style recommendation engine

Marketplace for beauty products/e-commerce

International expansion and multi-currency support

## 7.3 Future Scope (Phase 2+)

Mobile apps with push notifications

Salon subscription plans and billing portal

Loyalty points redemption marketplace

Staff scheduling and commission tracking

WhatsApp booking bot integration

Voice/IVR booking for non-smartphone users

Multi-city expansion with localized SEO

# 8. User Roles & Permissions

| Role | Description | Key Permissions |
| --- | --- | --- |
| Guest | Unauthenticated visitor | Browse salons, search, view details; must login to book |
| Customer | Registered end user | Book, pay, review, wishlist, manage profile, join queue |
| Shop Owner | Salon business owner | Manage salon profile, services, staff, queue, bookings, analytics |
| Staff | Salon employee (future) | View assigned appointments, update service status |
| Admin | Platform operator | Approve salons, manage users, platform settings, global analytics |

## 8.1 Permission Matrix (Summary)

| Action | Guest | Customer | Shop Owner | Admin |
| --- | --- | --- | --- | --- |
| View salon listings | ✓ | ✓ | ✓ | ✓ |
| Book appointment | — | ✓ | ✓* | ✓ |
| Join walk-in queue | — | ✓ | — | — |
| Manage live queue | — | — | ✓ | — |
| Approve salon listing | — | — | — | ✓ |
| Platform analytics | — | — | Own salon | ✓ |
| Write review | — | ✓ | — | — |
| Cancel booking | — | Own | Own salon | ✓ |

* Shop owners may create walk-in/backdated bookings on behalf of customers.

# 9. End-to-End User Journeys

## 9.1 Customer — Discover & Book (Scheduled)

User lands on homepage → searches or browses categories

User opens salon listing → applies filters (open now, category, price)

User views salon detail → browses gallery, services, staff, reviews

User selects service → picks date, time slot, optional staff preference

User signs in (if not authenticated) → proceeds to booking checkout

User selects payment method → applies coupon (optional) → confirms

System creates booking → sends confirmation → shows success screen

User can add to calendar, view booking in profile history

## 9.2 Customer — Walk-In via QR

Customer arrives at salon → scans QR code displayed at reception

Customer selects service (or confirms pre-selected) → joins queue

System assigns queue position → customer tracks live status in app

Customer receives notification when turn is approaching

Salon staff advances queue → marks service in progress → completes

Customer pays at counter or via app → optionally leaves review

## 9.3 Salon Owner — Daily Operations

Owner logs into dashboard → views today's KPIs (bookings, revenue, queue)

Owner monitors live queue → advances customers → adds walk-in manually

Owner reviews upcoming appointments → handles cancellations/reschedules

Owner checks analytics for peak hours and popular services

Owner updates salon availability or staff schedule as needed

## 9.4 Admin — Salon Onboarding

Salon owner submits registration via partner CTA

Admin reviews application in admin panel → verifies documents

Admin approves salon → salon goes live on marketplace

Admin monitors platform metrics and handles user disputes

# 10. Functional Requirements — Customer Platform

## 10.1 Homepage & Discovery

| Req ID | Module | Requirement | Priority | Status |
| --- | --- | --- | --- | --- |
| C-001 | Homepage | Display hero section with search bar for salons, services, and areas | P0 | UI Done |
| C-002 | Homepage | Show popular search chips (Hair Color, Bridal Makeup, etc.) | P1 | UI Done |
| C-003 | Homepage | Display service category section for quick navigation | P0 | UI Done |
| C-004 | Homepage | Show featured/top-rated salons near user location | P0 | UI Done |
| C-005 | Homepage | Display nearby salons grid with filter pills (All, Open Now, Hair, Spa, etc.) | P0 | UI Done |
| C-006 | Homepage | Show 'How It Works' 4-step explainer section | P1 | UI Done |
| C-007 | Homepage | Show testimonials and partner CTA for salon owners | P1 | UI Done |
| C-008 | Homepage | Search redirects to salon listing with query parameter | P0 | UI Done |

## 10.2 Salon Listing & Search

| Req ID | Module | Requirement | Priority | Status |
| --- | --- | --- | --- | --- |
| C-010 | Listing | Paginated/grid display of salons with image, rating, price, status | P0 | UI Done |
| C-011 | Listing | Filter by category, price range, rating, distance, open now | P0 | UI Done |
| C-012 | Listing | Sort by relevance, rating, distance, price | P1 | UI Done |
| C-013 | Listing | Toggle grid view, list view, and map view | P1 | UI Done |
| C-014 | Listing | Active filter chips with clear-all option | P1 | UI Done |
| C-015 | Listing | Mobile filter sheet for small screens | P1 | UI Done |
| C-016 | Listing | Wishlist toggle on salon cards | P1 | UI Done |
| C-017 | Listing | Book Now navigates to salon detail for booking | P0 | UI Done |
| C-018 | Listing | API integration for salon search and filters | P0 | Pending |

## 10.3 Salon Detail Page

| Req ID | Module | Requirement | Priority | Status |
| --- | --- | --- | --- | --- |
| C-020 | Detail | Hero with salon name, rating, location, open/closed status, share, wishlist | P0 | UI Done |
| C-021 | Detail | Sticky section navigation (Gallery, Services, Staff, Reviews, Location) | P1 | UI Done |
| C-022 | Detail | Photo gallery with lightbox/grid view | P1 | UI Done |
| C-023 | Detail | About section with description, hours, amenities | P1 | UI Done |
| C-024 | Detail | Services grouped by category with price, duration, popularity badge | P0 | UI Done |
| C-025 | Detail | Staff profiles with photo, role, rating, availability | P1 | UI Done |
| C-026 | Detail | Reviews with rating breakdown and verified badge | P1 | UI Done |
| C-027 | Detail | Location section with address and map | P1 | UI Done |
| C-028 | Detail | Desktop booking panel: service, calendar, time slots, staff preference | P0 | UI Done |
| C-029 | Detail | Mobile bottom booking bar with expandable time slot picker | P0 | UI Done |
| C-030 | Detail | Scrollable booking panel when content exceeds viewport | P1 | UI Done |
| C-031 | Detail | Validation messages via toast (not browser alert) | P1 | UI Done |
| C-032 | Detail | Walk-in QR option (scan to join queue) | P1 | UI Partial |

## 10.4 Booking Flow

The booking flow supports two entry paths:

Full flow: User completes all steps on dedicated booking page (Steps 1–4)

Express flow: User pre-selects service/date/time on salon page → lands on Step 3 (Payment)

| Req ID | Module | Requirement | Priority | Status |
| --- | --- | --- | --- | --- |
| C-040 | Booking | Step 1: Select service from categorized list with staff preference | P0 | UI Done |
| C-041 | Booking | Step 2: Select date from calendar and available time slot | P0 | UI Done |
| C-042 | Booking | Step 3: Choose payment method (online Razorpay / pay at counter) | P0 | UI Done |
| C-043 | Booking | Step 3: Apply and validate coupon codes | P1 | UI Done |
| C-044 | Booking | Step 3: Display price breakdown (service, discount, platform fee, total) | P0 | UI Done |
| C-045 | Booking | Step 3: Require cancellation policy agreement before confirm | P0 | UI Done |
| C-046 | Booking | Step 4: Confirmation screen with booking ID, confetti, calendar export | P0 | UI Done |
| C-047 | Booking | Sticky booking summary sidebar throughout flow | P1 | UI Done |
| C-048 | Booking | Progress indicator showing current step (Service → Date → Payment → Done) | P1 | UI Done |
| C-049 | Booking | Resume at correct step when arriving from salon detail with pre-filled data | P0 | UI Done |
| C-050 | Booking | Auth guard: redirect unauthenticated users to login | P0 | UI Done |
| C-051 | Booking | Backend booking creation API integration | P0 | Pending |
| C-052 | Booking | Razorpay order creation and payment verification API | P0 | Pending |

## 10.5 Authentication & Profile

| Req ID | Module | Requirement | Priority | Status |
| --- | --- | --- | --- | --- |
| C-060 | Auth | Modal-based login and registration (email, password, phone) | P0 | UI Done |
| C-061 | Auth | Google OAuth sign-in | P1 | Planned |
| C-062 | Auth | OTP-based phone login | P1 | Planned |
| C-063 | Auth | Forgot/reset password flow | P1 | Planned |
| C-064 | Auth | JWT token storage with refresh token rotation | P0 | Planned |
| C-065 | Profile | Profile hero with avatar, loyalty points, spend, visit count | P1 | UI Done |
| C-066 | Profile | Booking history with status, cancel, rebook, review actions | P0 | UI Done |
| C-067 | Profile | Wishlist tab with remove and book actions | P1 | UI Done |
| C-068 | Profile | Settings: personal info, password, notification preferences | P1 | UI Done |
| C-069 | Profile | Avatar upload via Cloudinary | P2 | Planned |

# 11. Functional Requirements — Salon Owner Dashboard

| Req ID | Module | Requirement | Priority | Status |
| --- | --- | --- | --- | --- |
| S-001 | Dashboard | Auth-protected access for shop_owner role | P0 | UI Done |
| S-002 | Overview | KPI cards: today's bookings, revenue, queue count, trends | P0 | UI Done |
| S-003 | Overview | Today's appointment list with status indicators | P0 | UI Done |
| S-004 | Overview | Quick action: Add Walk-In | P1 | UI Done |
| S-005 | Queue | Live queue list with waiting/in-progress/completed states | P0 | UI Done |
| S-006 | Queue | Advance queue (call next customer) | P0 | UI Done |
| S-007 | Queue | Real-time badge count for waiting customers | P1 | UI Done |
| S-008 | Bookings | Appointment calendar/list view with filters | P0 | UI Done |
| S-009 | Bookings | Handle pending, confirmed, completed, cancelled statuses | P0 | UI Done |
| S-010 | Walk-In | Manual walk-in entry form (name, phone, service) | P1 | UI Done |
| S-011 | Analytics | Earnings chart, peak hours, service popularity | P1 | UI Done |
| S-012 | Settings | Salon profile, services, staff, hours management | P1 | UI Partial |
| S-013 | QR | Generate and display salon QR code for walk-in queue | P1 | Planned |
| S-014 | API | Integrate dashboard endpoints with live data | P0 | Pending |

# 12. Functional Requirements — Platform Admin

| Req ID | Module | Requirement | Priority | Status |
| --- | --- | --- | --- | --- |
| A-001 | Admin | Auth-protected admin panel access | P0 | UI Done |
| A-002 | Overview | Platform-wide KPIs: total salons, users, bookings, revenue | P0 | UI Done |
| A-003 | Salons | List all salons with status (active, pending, suspended) | P0 | UI Done |
| A-004 | Salons | Approve/reject pending salon registrations | P0 | UI Done |
| A-005 | Salons | Update salon subscription plan | P1 | UI Done |
| A-006 | Users | User list with role, status, activity | P1 | UI Done |
| A-007 | Users | Suspend/activate user accounts | P1 | UI Done |
| A-008 | Analytics | Platform analytics dashboard | P1 | UI Done |
| A-009 | Settings | Platform configuration (fees, policies, feature flags) | P2 | UI Done |
| A-010 | API | Admin API integration for all management actions | P0 | Pending |

# 13. Booking & Payment Business Rules

| Rule ID | Rule | Details |
| --- | --- | --- |
| BR-001 | Slot availability | Time slots marked unavailable when fully booked or staff unavailable |
| BR-002 | Past dates | Users cannot select past calendar dates for booking |
| BR-003 | Auth required | Booking requires authenticated customer account |
| BR-004 | Platform fee | ₹19 platform fee applied on online bookings (configurable by admin) |
| BR-005 | Coupons | Valid coupons: FIRST50 (₹50 off), SALON20 (20% off), BAZAR100 (₹100 off, min ₹500) |
| BR-006 | Payment methods | Online (Razorpay: UPI, cards, net banking) or Pay at Counter |
| BR-007 | Cancellation | Free cancellation up to 2 hours before appointment |
| BR-008 | Confirmation | Booking confirmed only after successful payment OR counter payment flag |
| BR-009 | Staff preference | Optional; system assigns best available if not specified |
| BR-010 | Express booking | Pre-filled salon page booking skips to payment step when all fields set |

# 14. Queue & Walk-In System Requirements

| Req ID | Module | Requirement | Priority | Status |
| --- | --- | --- | --- | --- |
| Q-001 | Queue | Customer joins queue via QR scan at salon | P0 | Planned |
| Q-002 | Queue | Display estimated wait time based on queue length and avg service duration | P1 | UI Partial |
| Q-003 | Queue | Customer sees live queue position in app | P0 | Planned |
| Q-004 | Queue | Notification when customer is next in queue | P1 | Planned |
| Q-005 | Queue | Salon owner advances queue from dashboard | P0 | UI Done |
| Q-006 | Queue | Manual walk-in entry by salon staff | P1 | UI Done |
| Q-007 | Queue | Queue states: waiting → in_progress → completed → no_show | P0 | UI Done |
| Q-008 | Queue | Prevent duplicate queue entries for same customer at same salon | P1 | Planned |

# 15. Notifications & Communication

| Trigger | Channel | Recipient | Message (Sample) |
| --- | --- | --- | --- |
| Booking confirmed | Email + In-app | Customer | Your appointment at {salon} is confirmed for {date} {time} |
| Booking reminder | SMS + Push | Customer | Reminder: Your {service} appointment is in 2 hours |
| Queue position update | Push + In-app | Customer | You're #{n} in queue. ~{wait} min wait |
| Turn approaching | Push + SMS | Customer | You're up next at {salon}! Please proceed to reception |
| Booking cancelled | Email + In-app | Customer + Salon | Booking {id} has been cancelled |
| Salon approved | Email | Shop Owner | Congratulations! {salon} is now live on SalonBazar |
| Validation error | In-app toast | User | Please select a service first |
| Payment failed | In-app toast | Customer | Payment failed. Please try again. |

# 16. Search, Discovery & Personalization

Full-text search across salon names, services, areas, and tags

Geolocation-based 'nearby' sorting using device GPS (with permission)

Featured salons: minimum 4.8 rating and 100+ reviews required

Category-based browsing: Hair, Skin, Bridal, Nails, Spa, Men's Grooming

Personalized recommendations based on booking history (Phase 2)

Recently viewed salons (Phase 2)

# 17. Reviews, Ratings & Trust

| Req ID | Module | Requirement | Priority | Status |
| --- | --- | --- | --- | --- |
| R-001 | Reviews | Display star rating and review count on all salon cards | P0 | UI Done |
| R-002 | Reviews | Rating breakdown (5-star distribution) on detail page | P1 | UI Done |
| R-003 | Reviews | Verified visit badge on reviews from confirmed bookings | P1 | UI Done |
| R-004 | Reviews | Customer can submit review after completed booking | P1 | UI Partial |
| R-005 | Reviews | Admin moderation for inappropriate reviews | P2 | Planned |
| R-006 | Trust | Open/Closed live status based on working hours | P0 | UI Done |
| R-007 | Trust | Verified salon badge for admin-approved listings | P1 | Planned |

# 18. Loyalty, Coupons & Monetization

## 18.1 Revenue Streams

| Stream | Description | Phase |
| --- | --- | --- |
| Platform booking fee | Fixed fee per online booking (₹19 default) | Phase 1 |
| Salon subscription | Monthly plans: Free, Pro, Enterprise with feature tiers | Phase 2 |
| Featured listings | Paid placement on homepage and category pages | Phase 2 |
| Promoted search | Sponsored salon results in search | Phase 3 |

## 18.2 Loyalty Program (Phase 2)

Earn points on every completed booking (1 point per ₹10 spent)

Redeem points for discounts on future bookings

Tier levels: Silver, Gold, Platinum with increasing benefits

Birthday and anniversary bonus offers

# 19. Non-Functional Requirements

| Category | Requirement | Target |
| --- | --- | --- |
| Performance | Page load time (LCP) | < 2.5 seconds on 4G |
| Performance | API response time (p95) | < 500ms |
| Performance | Search results | < 1 second |
| Availability | Platform uptime | 99.5% monthly |
| Scalability | Concurrent users | 10,000+ without degradation |
| Scalability | Bookings per minute | 500+ peak capacity |
| Security | Data encryption | TLS 1.2+ in transit; AES-256 at rest |
| Security | Authentication | JWT with refresh token rotation |
| Accessibility | WCAG compliance | Level AA target |
| Responsive | Device support | Mobile-first; 320px to 1920px+ |
| Browser | Support | Chrome, Safari, Firefox, Edge (last 2 versions) |
| Localization | Language | English (Phase 1); Gujarati/Hindi (Phase 2) |

# 20. System Architecture Overview

SalonBazar follows a modern three-tier architecture:

Presentation Layer: Responsive web application (customer, partner, admin interfaces)

Application Layer: RESTful API server (api.salonbazar.shop/api/v1)

Data Layer: Primary database + Supabase for real-time features + Cloudinary for media

## 20.1 High-Level Component Diagram

[ Customer Web App ] ←→ [ API Gateway / REST API ] ←→ [ Database ]

↕                    ↕

[ Razorpay Payments ]   [ Supabase Realtime ]

↕

[ Cloudinary CDN (Images) ]

↕

[ Google OAuth / SMS OTP Provider ]

## 20.2 Environments

| Environment | URL | Purpose |
| --- | --- | --- |
| Production | salonbazar.shop / api.salonbazar.shop | Live users |
| Staging | staging.salonbazar.shop | QA and UAT |
| Development | localhost | Local development |

# 21. API & Integration Requirements

## 21.1 Authentication Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /api/v1/auth/login | Email/password login |
| POST | /api/v1/auth/register | New user registration |
| POST | /api/v1/auth/otp/send | Send OTP to phone |
| POST | /api/v1/auth/otp/verify | Verify OTP and authenticate |
| POST | /api/v1/auth/google | Google OAuth token exchange |
| POST | /api/v1/auth/logout | Invalidate session |
| POST | /api/v1/auth/refresh | Refresh JWT token |
| POST | /api/v1/auth/forgot-password | Initiate password reset |
| POST | /api/v1/auth/reset-password | Complete password reset |

## 21.2 Core Business Endpoints

| Domain | Key Endpoints | Purpose |
| --- | --- | --- |
| Salons | GET /salons, /salons/featured, /salons/nearby, /salons/:id | Discovery & detail |
| Services | GET/POST/PUT/DELETE /salons/:id/services | Service catalog CRUD |
| Bookings | POST /bookings, GET /bookings/:id, POST /bookings/:id/cancel | Booking lifecycle |
| Slots | GET /salons/:id/slots | Available time slots |
| Queue | POST /salons/:id/queue/join, GET /queue, POST /queue/advance | Walk-in queue |
| Reviews | GET/POST /salons/:id/reviews | Ratings & reviews |
| Wishlist | GET/POST/DELETE /wishlist | Customer favorites |
| Payments | POST /payments/order, POST /payments/verify | Razorpay integration |
| Dashboard | GET /salons/:id/dashboard, /analytics/* | Salon owner analytics |
| Admin | GET /admin/analytics | Platform-wide metrics |
| Upload | POST /upload/image | Image upload to Cloudinary |

## 21.3 Third-Party Integrations

| Service | Purpose | Status |
| --- | --- | --- |
| Razorpay | Online payment processing (UPI, cards, net banking) | Configured; integration pending |
| Supabase | Real-time queue updates, optional auth/storage | Configured; integration pending |
| Cloudinary | Salon gallery, staff photos, user avatars | Configured; integration pending |
| Google OAuth | Social sign-in | Configured; integration pending |
| SMS Gateway | OTP and booking reminders | Planned |
| Email Service | Transactional emails (SendGrid/SES) | Planned |

# 22. Data Model & Entity Definitions

| Entity | Key Attributes | Relationships |
| --- | --- | --- |
| User | id, name, email, phone, role, avatar, created_at | Has many Bookings, Reviews, WishlistItems |
| Salon | id, name, category, address, city, rating, is_open, status, plan | Has many Services, Staff, Bookings, Reviews |
| Service | id, salon_id, name, category, duration, price, popular, description | Belongs to Salon; referenced in Booking |
| Staff | id, salon_id, name, role, rating, specialties, available | Belongs to Salon; optional in Booking |
| Booking | id, user_id, salon_id, service_id, staff_id, date, time, status, total | Belongs to User, Salon; has Payment |
| Payment | id, booking_id, method, amount, razorpay_ids, status | Belongs to Booking |
| QueueEntry | id, salon_id, user_id, service, position, status, joined_at | Belongs to Salon, User |
| Review | id, salon_id, user_id, rating, text, service, verified | Belongs to Salon, User |
| Coupon | code, discount, min_order, expiry, usage_limit | Applied to Booking |
| WishlistItem | user_id, salon_id, added_at | Belongs to User, Salon |

## 22.1 Booking Status Lifecycle

pending → confirmed → in_progress → completed | cancelled | no_show

# 23. Security, Privacy & Compliance

All API communication over HTTPS (TLS 1.2+)

JWT access tokens with short expiry; refresh tokens stored securely

Role-based access control (RBAC) enforced at API layer

PII encryption at rest for phone numbers and email addresses

PCI-DSS compliance delegated to Razorpay for payment card data

GDPR-inspired data export and account deletion on user request

Rate limiting on auth endpoints to prevent brute force

Input validation and sanitization on all user-submitted content

Audit logging for admin actions (salon approval, user suspension)

# 24. Analytics & Reporting

## 24.1 Salon Owner Analytics

Daily/weekly/monthly revenue charts

Peak hours heatmap by day of week

Top services by booking count and revenue

Customer return rate and new vs returning split

Average wait time and queue throughput

Staff utilization and performance metrics

## 24.2 Platform Admin Analytics

Total salons, users, bookings, GMV trends

Salon onboarding funnel (registered → pending → active)

Geographic distribution of salons and bookings

Payment success/failure rates

Platform fee revenue tracking

# 25. Release Plan & Roadmap

| Phase | Timeline | Deliverables |
| --- | --- | --- |
| Phase 1 — MVP | Q1–Q2 2026 | Web app, booking flow, salon dashboard, admin panel, Razorpay, Ahmedabad launch |
| Phase 2 — Growth | Q3 2026 | Mobile apps, push notifications, loyalty program, salon subscriptions |
| Phase 3 — Scale | Q4 2026+ | Multi-city expansion, AI recommendations, WhatsApp bot, franchise support |

## 25.1 MVP Feature Priority

| Priority | Features |
| --- | --- |
| P0 — Must Have | Salon discovery, detail, booking, payment, auth, profile, salon dashboard queue, admin approval |
| P1 — Should Have | Map view, coupons, analytics, walk-in QR, reviews submission, notification preferences |
| P2 — Nice to Have | Loyalty points, staff app, subscription billing, promoted listings |

# 26. Current Development Status

The customer-facing web application prototype is substantially complete with mock data. Backend API integration is the primary remaining engineering work. The table below summarizes implementation status as of this document date.

| Module | UI/UX | Frontend Logic | Backend API | Overall |
| --- | --- | --- | --- | --- |
| Homepage & Discovery | Complete | Complete | Pending | 70% |
| Salon Listing & Filters | Complete | Complete | Pending | 70% |
| Salon Detail & Booking Panel | Complete | Complete | Pending | 75% |
| Multi-Step Booking Flow | Complete | Complete | Pending | 70% |
| Authentication | Complete | Mock auth | Pending | 40% |
| Customer Profile | Complete | Mock data | Pending | 60% |
| Payments (Razorpay) | Complete | Mock flow | Pending | 45% |
| Salon Owner Dashboard | Complete | Mock data | Pending | 60% |
| Platform Admin | Complete | Mock data | Pending | 55% |
| Queue & Walk-In | Partial UI | Partial | Pending | 30% |
| Notifications (Toast) | Complete | Complete | N/A | 100% |
| Reviews System | Display done | Partial | Pending | 40% |

# 27. Assumptions, Constraints & Dependencies

## 27.1 Assumptions

Salon owners have smartphones and basic digital literacy

Customers in target market have access to smartphones with internet

Razorpay merchant account will be approved before payment launch

Initial launch limited to Ahmedabad metropolitan area

Salons will display QR codes at reception for walk-in queue

## 27.2 Constraints

Phase 1 is web-only (no native mobile apps)

Real-time queue requires stable internet at salon premises

Platform fee structure subject to business team final approval

Salon service catalog managed manually by salon owners initially

## 27.3 Dependencies

Backend API development and deployment on api.salonbazar.shop

Razorpay payment gateway integration and webhook setup

Supabase project for real-time queue subscriptions

Cloudinary account for image storage and CDN delivery

SMS/Email provider for OTP and transactional notifications

Domain and SSL certificates for production deployment

# 28. Risks & Mitigation

| Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- |
| Low salon adoption | High | Medium | Free onboarding, dedicated partner success team, in-salon QR setup assistance |
| Payment gateway delays | High | Low | Launch with pay-at-counter; add Razorpay when approved |
| Double booking / slot conflicts | High | Medium | Server-side slot locking with optimistic concurrency |
| Poor internet at salons | Medium | Medium | Offline-capable queue mode; SMS fallback notifications |
| Fake reviews | Medium | Medium | Verified booking badge; admin moderation; ML detection (Phase 2) |
| Scalability during peak (festive season) | High | Medium | Load testing; CDN; auto-scaling infrastructure |

# 29. Open Questions

What is the final platform fee structure — flat fee vs percentage?

Will salon subscription tiers be introduced at launch or post-MVP?

Which SMS/OTP provider will be used for the Indian market?

Should staff members have individual login accounts in Phase 1?

What is the dispute resolution SLA for booking cancellations and refunds?

Will the platform support multi-language (Gujarati) at Ahmedabad launch?

What are the salon verification/KYC requirements for onboarding?

Should backdated bookings be allowed for salon owners only or also admin?

# 30. User Stories (Detailed)

## US-C01 — Search for a salon

As a customer, I want to search salons by name, service, or area so that I can quickly find relevant options near me.

Acceptance Criteria:

Given I am on the homepage, when I type 'bridal makeup' and submit, then I see salons offering bridal services sorted by relevance.

Given I click a popular search chip, then the salon listing page opens with that filter applied.

## US-C02 — View salon details before booking

As a customer, I want to see photos, services, staff, reviews, and location so that I can make an informed decision.

Acceptance Criteria:

Given I open a salon detail page, when I scroll through sections, then the navigation highlights the active section.

Given I select a service, then the booking panel reflects my selection with price and duration.

## US-C03 — Book an appointment online

As a customer, I want to book a specific service at a chosen date and time so that I don't have to call the salon.

Acceptance Criteria:

Given I am logged in with service, date, and time selected, when I confirm payment, then I receive a booking confirmation with unique ID.

Given I am not logged in, when I attempt to book, then the login modal appears without losing my selections.

## US-C04 — Pay online or at counter

As a customer, I want to choose how I pay so that I have flexibility based on my preference.

Acceptance Criteria:

Given I select 'Pay Online', when payment succeeds via Razorpay, then booking status becomes 'confirmed'.

Given I select 'Pay at Salon', when I confirm, then booking is created with 'pay at counter' flag.

## US-C05 — Track my booking history

As a customer, I want to view past and upcoming bookings so that I can manage my appointments.

Acceptance Criteria:

Given I have upcoming bookings, when I open my profile, then I see them listed with date, salon, and status.

Given a booking is more than 2 hours away, when I cancel, then it is cancelled without penalty.

## US-C06 — Join walk-in queue

As a walk-in customer, I want to scan a QR code and join the queue so that I don't wait standing at the reception.

Acceptance Criteria:

Given I scan the salon QR, when I select a service and join, then I see my queue position and estimated wait.

Given my turn is next, when the salon advances the queue, then I receive a notification.

## US-S01 — Manage live queue

As a salon owner, I want to see and advance my live queue so that I can serve customers in order.

Acceptance Criteria:

Given customers are waiting, when I click 'Call Next', then the first waiting customer moves to in-progress.

Given the queue is empty, when I view the queue tab, then I see an empty state with option to add walk-in.

## US-S02 — View daily revenue

As a salon owner, I want to see today's earnings and booking count so that I can track business performance.

Acceptance Criteria:

Given I open the dashboard overview, when the page loads, then KPI cards show today's bookings, revenue, and queue count.

Given I switch to analytics, then I see earnings trend and peak hour charts.

## US-A01 — Approve new salon

As a platform admin, I want to review and approve salon registrations so that only verified salons appear on the marketplace.

Acceptance Criteria:

Given a salon registration is pending, when I approve it, then the salon status changes to 'active' and appears in search.

Given I reject a registration, then the owner is notified with reason.

# 31. Acceptance Criteria — Feature Sign-Off

The following criteria must be met for each major feature to be considered complete for MVP launch.

| Feature | Acceptance Criteria | Verified By |
| --- | --- | --- |
| Homepage search | Search returns relevant results in <1s; popular chips work; mobile responsive | QA + Product |
| Salon listing filters | All filter combinations work; active filters display; clear all resets state | QA |
| Salon detail booking panel | Calendar, slots, staff selection work; panel scrolls; toast on validation error | QA + Product |
| Booking flow | All 4 steps complete; express flow from salon page lands on payment; summary accurate | QA + Product |
| Payment | Razorpay sandbox transactions succeed; failure shows toast; counter payment creates booking | QA + Engineering |
| Auth | Login/register persists session; protected routes redirect; ?auth=login opens modal | QA |
| Profile | Booking history accurate; cancel works; wishlist add/remove persists | QA |
| Salon dashboard | Queue advance works; walk-in entry adds to queue; KPIs match API data | QA + Partner UAT |
| Admin panel | Salon approve/reject updates status; user suspend works; analytics load | QA + Admin UAT |
| Notifications | Toast appears bottom-right; auto-dismiss 3.5s; success/warning/error styles correct | QA |

# 32. Error Handling & Edge Cases

| Scenario | Expected Behavior | User Message |
| --- | --- | --- |
| No service selected before booking | Block action; show warning toast | Please select a service first |
| No date/time selected | Block action; show warning toast | Please select a date and time slot |
| Slot becomes unavailable during checkout | Refresh slots; prompt re-selection | This slot is no longer available. Please choose another. |
| Payment fails (Razorpay) | Keep booking in draft; show error toast | Payment failed. Please try again. |
| Network error during API call | Show retry option; preserve form state | Something went wrong. Please check your connection. |
| Session expired during booking | Redirect to login; restore state after auth | Your session expired. Please sign in to continue. |
| Salon closed when booking attempted | Disable booking CTA; show closed status | This salon is currently closed. |
| Coupon invalid or expired | Show inline error on coupon field | Invalid or expired coupon |
| Double queue join attempt | Prevent duplicate; show info toast | You are already in the queue at this salon. |
| Unauthorized dashboard access | Redirect to homepage | You don't have permission to access this page. |

# 33. UI/UX Design Guidelines

## 33.1 Brand & Visual Identity

| Element | Specification |
| --- | --- |
| Primary brand name | SalonBazar (Salon + Bazar) |
| Tagline | Your Best Look, Perfectly Booked. |
| Primary palette | Charcoal (#1A1714), Gold (#C9A84C), Warm White (#FAF8F5) |
| Typography — Display | Serif display font for headings and hero text |
| Typography — Body | Clean sans-serif for body, labels, and UI elements |
| Tone of voice | Premium, warm, confident, approachable |
| Iconography | Feather-style line icons (react-icons/fi) |

## 33.2 Interaction Patterns

Toast notifications (bottom-right) for all user feedback — never use browser alert() dialogs

Modal overlay for authentication; does not navigate away from current page

Sticky booking panel on salon detail (desktop); bottom sheet on mobile

Skeleton loading states for all data-fetching views

Smooth scroll navigation between salon detail sections

Progress stepper for multi-step booking flow

Disabled state styling for CTAs when prerequisites not met

Mobile-first responsive breakpoints: 480px, 768px, 1100px

## 33.3 Accessibility Requirements

All interactive elements must be keyboard accessible

Form fields must have associated labels

Color contrast ratio minimum 4.5:1 for body text

Alt text on all salon and staff images

ARIA labels on icon-only buttons (wishlist, close, menu)

Focus indicators visible on all focusable elements

# 34. QA Test Scenarios

## 34.1 Customer Booking — Happy Path

Navigate to homepage → search 'haircut' → open first salon result

Select 'Haircut & Styling' service from services section

In booking panel: select tomorrow's date → pick '10:30 AM' slot → select staff (optional)

Click 'Confirm Booking' → sign in if prompted

Verify landing on Payment step (Step 3) with pre-filled summary

Apply coupon 'FIRST50' → verify discount applied

Agree to cancellation policy → select Pay Online → complete Razorpay payment

Verify confirmation screen with booking ID → check profile booking history

## 34.2 Salon Dashboard — Queue Management

Log in as shop owner → navigate to dashboard

Verify overview KPIs display correctly

Navigate to Live Queue → verify waiting customers listed

Click advance/next → verify first customer moves to in-progress

Add manual walk-in → verify new entry appears in queue

Complete service → verify customer moves to completed state

## 34.3 Edge Case Tests

Attempt booking without selecting service → verify toast warning

Attempt payment without agreeing to terms → verify toast warning

Simulate Razorpay payment failure → verify error toast and no duplicate booking

Access /booking/:id without login → verify redirect with auth modal

Access /dashboard without shop_owner role → verify access denied

Cancel booking within 2-hour window → verify penalty message (if applicable)

Cancel booking outside 2-hour window → verify free cancellation

# 35. Salon Partner Onboarding Checklist

The following checklist must be completed before a salon is approved and goes live on SalonBazar.

| Step | Task | Owner | Required |
| --- | --- | --- | --- |
| 1 | Salon owner submits registration form with business details | Salon Owner | Yes |
| 2 | Upload salon photos (minimum 4 interior/exterior images) | Salon Owner | Yes |
| 3 | Define service catalog with prices and durations | Salon Owner | Yes |
| 4 | Add staff profiles with photos and specialties | Salon Owner | Yes |
| 5 | Set working hours for each day of the week | Salon Owner | Yes |
| 6 | Provide business address with GPS coordinates | Salon Owner | Yes |
| 7 | Admin verifies business license / GST (KYC) | Admin | Yes |
| 8 | Admin reviews photo quality and service pricing | Admin | Yes |
| 9 | Configure Razorpay sub-merchant account (if online payments) | Engineering | Optional |
| 10 | Generate and print QR code for walk-in queue | Salon Owner | Yes |
| 11 | Train salon staff on dashboard usage (30-min session) | Partner Success | Yes |
| 12 | Admin approves salon → status set to 'active' | Admin | Yes |

# 36. Glossary & Appendices

## 36.1 Glossary

| Term | Definition |
| --- | --- |
| GMV | Gross Merchandise Value — total booking value processed on platform |
| Walk-In | Customer who arrives at salon without pre-booking; joins live queue |
| Queue Position | Customer's place in the live waiting line at a salon |
| Platform Fee | Service charge added to each online booking paid to SalonBazar |
| Express Booking | Booking initiated from salon detail with pre-selected service/date/time |
| Shop Owner | Salon business owner with dashboard access |
| Verified Review | Review from a customer with a confirmed completed booking |
| Slot | Available time window for a service appointment |
| KYC | Know Your Customer — identity verification for salon partners |

## 36.2 Appendix A — Valid Coupon Codes (Launch)

| Code | Discount | Conditions |
| --- | --- | --- |
| FIRST50 | ₹50 off | First booking for new users |
| SALON20 | 20% off (up to ₹200) | Any booking |
| BAZAR100 | ₹100 off | Minimum order value ₹500 |

## 36.3 Appendix B — Supported Service Categories

Hair (cut, color, styling, keratin, spa, blow-dry)

Skin & Facial (classic, gold, anti-aging, cleanup)

Bridal (makeup, hair styling, pre-bridal packages)

Nails (manicure, gel extensions, nail art)

Spa & Massage (Swedish, head & shoulder, body polishing)

Men's Grooming (fade cuts, beard shaping, hair color)

## 36.4 Appendix C — Contact Information

| Channel | Contact |
| --- | --- |
| Website | https://salonbazar.shop |
| API | https://api.salonbazar.shop |
| Support Email | support@salonbazar.shop |
| Business Email | hello@salonbazar.shop |

## 36.5 Appendix D — Document End

— End of SalonBazar Product Requirements Document —

© 2026 SalonBazar. All rights reserved.